## Slide 1: Agile Product Development: A Journey Through Uncharted Waters
Diliny “DCOR” Corlosquet
Senior Product Manager, BioRAFT

## Slide 2: About me
Email: Diliny.corlosquet@bioraft.com
Drupal: dcor
Twitter: dcorlosquet
Background
  Chemical Engineering, MASc, MSc
  10+ years laboratory research
  5+ years Front-End Drupal Web Development
  2+ years Product Management

## Slide 3: BioRAFT
Research Management System
  Reporting research
  Identify hazards and exposures
  Providing essential training

## Slide 4: Agile Manifesto
Individuals and Interactions over Processes and Tools
Working Software over Comprehensive Documentation
Customer Collaboration over Contract Negotiation
Responding to Change over Following a Plan

## Slide 5: Body of Water: Our Backlog
Tasks are defined as
  Granular tasks
  Grouped tasks affecting a single feature
  Grouped tasks involving a single module
We run a 1 month long release cycle
  Tasks are defined at the beginning of the release via their priority
  Approximately 3 weeks of development
  1 week testing
Urgent items, “Release overflow”
  Patch as often as required
New Module Development
  Break to smaller grouped tasks
Support Requests
  UX fixes, bugs
Feature Requests
  Enhancements
Backlog
  Product Debt
  Technical Debt
  Known Bugs

## Slide 6: Agile vs. Waterfall
Agile
Specifications & Requirements are defined
Development steps are planned in phases
Product is delivered in phases
End goal is known but the final outcome may be more optimal to the product than originally planned
Waterfall
Requirements and specifications are defined
Each development step is predefined prior to commencing work
Product is delivered once all requirements and specifications have been met.
End goal is expected in every detail

## Slide 7
Credit: http://www.guerillaprojectmanagement.org/

## Slide 8: In reality, it’s a combination!
Agile Tasks
New Module development
Clean up of Product/Technical Debt
UX bug fixes
Waterfall Tasks
Implementation Tasks
Support fixes
Bug fixes
Final actions on New Modules (cleanup)

## Slide 9: Navigation: How we prioritize tasks
Long term development pipeline
  Prediction on a monthly/quarterly basis of what we hope to accomplish for the year
Support Requests
  Implementation needs
  Client requests prioritized
  Bugs

## Slide 10: FirstRAFT: Setting off with the minimum
Tools used
  Basecamp
Process during release
  Defined list for release
  Prioritization by order
  Move items to another list when completed
  Inconsistent documentation when needed
Process during testing
  Test and confirm
  Check complete

## Slide 11: Basecamp: Patch

## Slide 12: Basecamp: A Release
Release Defined by
Major Features
Bugs
General
Typos/Quick Fixes
Configurations

## Slide 13: Rational – Small Team
The Good
Small team means everyone is aware of what everyone else is doing – no silos
Everyone involved is an ‘expert’ on all facets of the product
Review each other’s work in real-time
  Critical commits visible on development servers for testing
Manage all tasks on one page
Checking off the item meant it was ‘done’
The Bad/Ugly
Little time for QA - final testing and no code review
No evidence based QA testing
Bugs and technical debt rampant
Often the patch following a release involves major bug fixes
Lower priority items move from release to release or worse, as priority escalates to a patch!

## Slide 14: … and then our team expanded

## Slide 15: Small Storm on the Horizon:
The Good
More tasks being completed
The Bad/Ugly
More testing and QA required
Utter confusion for the newbie coming on to the ‘hacked’ basecamp system

## Slide 16: Keep building your RAFT: Optimizing the development process
Take stock of where you are
Take a small step towards your goal
Learn
Adjust based on what you learned
When faced with two or more alternatives that deliver the same value, take the path that makes future change easier

## Slide 17: Changes to the process!
Introduction of screenshots for QA of process
More hacks to basecamp:
  Documentation around the processes for clarity (Basecamp descriptions on list)

## Slide 18: And we expanded again… and again…

## Slide 19: Keep building your RAFT:
Take stock of where you are
Take a small step towards your goal
Learn
Adjust based on what you learned

## Slide 20: Tsunami of a challenge
The Good
More tasks being completed
The Bad/Ugly
Silos of work
More testing and QA required
Utter confusion for the newbies coming on to the ‘hacked’ basecamp system

## Slide 21: Time to sink or to swim?
Individuals and Interactions over Processes and Tools
Working Software over Comprehensive Documentation
Customer Collaboration over Contract Negotiation
Responding to Change over Following a Plan

## Slide 22: Trello: NewRAFT
To Do
Doing
Second Round Testing
Done
Final Confirmed

## Slide 23: TRELLO Boards for managing tasks
Major Tasks
Backlog
RELEASE
PATCH
Client Requests

## Slide 24: Safe Harbors for Start-Ups & Distributed Teams
As a start-up, whatever structures are in place
  Need to be maintained (manpower)
  Need to be easy
  Need to be rationalized
Build infrastructure ONLY when you absolutely need it – wait for the tipping point

## Slide 25: Safe Harbors for Start-Ups & Distributed Teams
Utilize the skills of your development team
  Build on your team’s strengths
    Senior walking encyclopedias
    Nurture developers with OCD tendencies
  Share knowledge via shared tools, case studies, mentorships
  Code Reviews
  Developer feedback on specifications

## Slide 26: On the horizon:
Improvements
Link tickets together (sibling, parent/child)
Link code commits to tickets
Link planning docs to tickets
Custom fields
Custom workflows
Advanced search options
Potential Tools

## Slide 27: Smooth sailing (or is it?)
Larger Crew
Distributed Team
What are we missing?
Communication

## Slide 28: Smooth sailing (or is it?)
Importance of Documentation
  Initial Specifications
  Feedback/Cross-talk during implementation
  Changes to specifications (the what we can and can’t do)
  Documenting Code
  Documenting acceptance criteria, test paths, etc.
Testing
  How to test…
  When to test…
  What to test…
  Who to test as…
  Who is responsible?

## Slide 29: Maps: The Importance of Documentation
Credit: http://www.targetprocess.com/

## Slide 30: Maps: The Importance of Documentation
Credit: http://www.targetprocess.com/

## Slide 31: Documentation in the Code

## Slide 32: A picture is worth 1000 words

## Slide 33: Man Overboard: Testing

## Slide 34: Man Overboard: Testing

## Slide 35: How to get developers to test
Be prepared to work closely with developers. The majority of the testing effort is performed by the agile delivery team itself, not by independent testers.

## Slide 36: How to get developers to test
To Do
Doing
First Round Testing
Code Review
Second Round Testing
Done
Final Confirmed
[---------------TESTING------------------]

## Slide 37: Testing is part of the Agile process
Check basic specifications are met
Developer is tasked with ensuring test path matches the specifications
Ensure minimal technical debt moving forward via peer code reviews
  Coding to Drupal Standards
  Code appropriately documented
Perform sanity check of 2nd round testing

## Slide 38: Testing is part of the Agile process
Peer Review ensures at least two members of the development team understand the task and acknowledge that specifications have been met
Take lots of screenshots!
Good test practices make the transition to automated testing easy

## Slide 39: Take Home
Appreciate both Agile & Waterfall
The challenges of a small team are very different than those of a large team
Wait for the “Tipping Point” before introducing more complex processes/infrastructure
Retrospectives work – use feedback to improve processes
The importance of documentation
How to get your development team to test the product (and not in production!)

## Slide 40: References
Freestanding Agility: http://www.freestandingagility.com/
  Agile & Scrum Fundamentals
  Product Owner Skills
  Scrum Master Skills
Time to Kill Agile, Thomas D., March 4th 2014, http://pragdave.me/blog/2014/03/04/time-to-kill-agile/
Rolling Wave User Stories: How to handle specifications http://www.targetprocess.com/blog/2013/08/rolling-wave-user-stories-how-to-handle-specifications.html
Agile Testing: http://www.ambysoft.com/essays/agileTesting.html
Contact me: diliny@BioRAFT.com
Drupal.org: dcor
Slides: http://www.drupalnights.org